Project Planning Phase - Backlog & Tracker

1. Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Full Stack Dev |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application. | 1 | High | QA Engineer |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Frontend Dev |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Frontend Dev |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password. | 1 | High | Backend Dev |
| Sprint-1 | Dashboard | USN-6 | As a user, I can view core platform landing parameters and navigation layers. | 3 | High | Frontend Dev |
| Sprint-2 | Cart Module | USN-7 | As a customer, I can maintain an ephemeral local state cart with aggregate price updates. | 4 | High | Full Stack Dev |

2. Project Tracker, Velocity & Burndown Metrics

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 18 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 15 |

3. Team Velocity Calculation & Interpretation

Based on an iteration baseline where the sprint duration is 10 days and the team velocity is 20 story points per sprint, the Average Velocity (AV) per day unit is calculated as follows:

AV = Velocity / Sprint Duration = 20 / 10 = 2 Story Points per Day

This baseline measurement supports predictable delivery and resource planning. As work progresses, the remaining story points reduce over time and can be represented visually using a standard Agile Burndown Chart.

ShopEZ Sprint Planning Summary

| Planning Approach | Agile / Scrum |
| --- | --- |
| Primary Backlog Areas | Registration, Login, Dashboard, Cart |
| Baseline Velocity | 20 Story Points per Sprint |
| Baseline Daily Velocity | 2 Story Points per Day |
| Tracking Metric | Story Points Completed / Remaining |